## Slide 1: Agenda
Wake up/Warm up
Stakeholder Theatre
Stakeholder Analysis explanation
Rapid Stakeholder Analysis
Gallery Walk
Debrief

## Slide 2: Breakin’ Wind Part II: Stakeholder Analysis
Profs. Leslie Dodson & Curtis Abel
ES 2501-Statics
April 2017
Notes: Analytical Methods

## Slide 3: Stakeholder Analysis
Systematic way to gather and analyze qualitative information
Determine whose interests to take into account when developing/implementing a project
Identify and sort interested parties
Clarify consequences of planned-for changes

## Slide 4: Who/What is a Stakeholder?
Any person, group or organization
  Can have a positive or negative impact on a project
  Could be positively or negatively affected by the project
  Can influence the project through use, funding, reputation, etc.
(Sources: A. Subramaniam; Mitchell, Agle & Wood, 1997; Savage, Nix, Whitehead, & Blair, 1991)

## Slide 5: Each Stakeholder has…
Different skills and capacity to participate
Different motives and willingness to adopt the system or encourage or discourage its adoption
Different resources to contribute

## Slide 6: Types of Power & Influence
  Legal or statutory authority
  Leadership/authority
  Control of strategic resources
  Social, economic and political status
  Possession of specialist knowledge
  Negotiating position
  Ability to influence others
  Formal & informal links to other stakeholders
  Degree of dependence on other stakeholders

## Slide 7: How to conduct a Stakeholder Analysis
Identify stakeholders
Assess how the project affects them
Assess how they affect the project
Collect and record information
Develop Stakeholder matrix
Analyze matrix

## Slide 8: Stakeholder Analysis Matrix
Stake-holder | Interest: How affected by problem or project? | Perspective: Key ideas about problem or project | Assets: Resources, skills, & abilities | Constraints

## Slide 9: Stakeholder Heatmap

## Slide 11: Stakeholder Matrix

## Slide 12: Stakeholder Analysis
Stakeholder | Influence | Benefits | Barriers
Female Water Users | Very High: co-designers and users | High if IS is implemented | Moderate: need for training, social pressure
Water Manager | High: co-designer and advocate | Moderate-to-High: job clarity, workload management | Moderate-to-High: risk of circumvention
Dar Si-Hmad | Very High: coordinator and implementer | High if IS is implemented | Low: staffing
Male Community Members | Moderate-to-High: potential users | Moderate-to-High: functional water system | Potentially High: social pressure
Telecom Authority | Low | Low | Low
Network Providers | Moderate: network availability | Low-to-Moderate: increased brand awareness | Low-to-Moderate: shifts in price structures, interest level

## Slide 13: Rapid Stakeholder Analysis Instructions
Distribute stakeholder roles among teammates
Use the individual stakeholder worksheet to:
  determine your character’s interests, perspectives, assets, constraints
  Hand in the individual SA at the end of class
Combine individual worksheets into a Team Stakeholder Analysis
  Create Team SA on the large post-it
Indicate/create Heat Map of stakeholder rankings:
  Key Player Meet their needs
  Least Important Consider
5. Draw a FBD on your posters